Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 27/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-9467 |
| Project Name | AI FitTrack API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can create an account by entering my basic details and password. | 2 | High | Team Member 1 |
| Sprint-1 | User Registration | USN-2 | As a user, I can log in to FitTrack using my registered credentials. | 2 | High | Team Member 1 |
| Sprint-1 | User Profile | USN-3 | As a user, I can create and update my profile information. | 2 | Medium | Team Member 2 |
| Sprint-1 | Dashboard | USN-4 | As a user, I can view my daily fitness summary on the dashboard. | 3 | High | Team Member 2 |
| Sprint-2 | Activity Tracking | USN-5 | As a user, I can record my daily physical activities. | 3 | High | Team Member 3 |
| Sprint-2 | Fitness Goals | USN-6 | As a user, I can set personal fitness goals and track them. | 3 | High | Team Member 3 |
| Sprint-2 | Progress Tracking | USN-7 | As a user, I can view my fitness progress based on my recorded activities. | 3 | High | Team Member 4 |
| Sprint-3 | Healthy Habits | USN-8 | As a user, I can track my daily healthy habits. | 2 | Medium | Team Member 4 |
| Sprint-3 | Notifications | USN-9 | As a user, I can receive reminders to maintain my fitness activities and goals. | 2 | Medium | Team Member 1 |
| Sprint-3 | User Interface | USN-10 | As a user, I can easily navigate through the FitTrack application. | 2 | Medium | Team Member 2 |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 17/09/2026 | 24/09/2026 | 11 | 24/09/2026 |
| Sprint-2 | 9 | 6 Days | 25/09/2026 | 27/09/ 2026 | 9 | 24/09/2026 |
| Sprint-3 | 6 | 6 Days | 28/09/2026 | 30/09/ 2026 | 6 | 30/09/ 2026 |

Velocity

Velocity represents the amount of work completed by the team during a sprint.

Total Story Points Completed: 11 + 9 + 6 = 26 Story Points

Total Sprint Duration: 6 + 6 + 6 = 18 Days

Average Velocity per Day:

Average Velocity = Total Story Points Completed / Total Sprint Duration

Average Velocity = 26 / 18 = 1.44 Story Points per Day

Therefore, the team's average velocity is approximately 1.44 story points per day.

Burndown Chart

The FitTrack burndown chart represents the remaining story points throughout each sprint. The number of remaining story points decreases as the team completes the assigned tasks.

| Sprint | Starting Story Points | Completed Story Points | Remaining Story Points |
| --- | --- | --- | --- |
| Sprint-1 | 11 | 11 | 0 |
| Sprint-2 | 9 | 9 | 0 |
| Sprint-3 | 6 | 6 | 0 |

The burndown chart helps the team monitor progress, identify delays, and ensure that the planned work is completed within each sprint.